RESOLUTION NO. 2019-4.6

OF THE GOVERNING BODY OF

THE BOROUGH OF BLOOMINGDALE

RESOLUTION OF THE BOROUGH OF BLOOMINGDALE, COUNTY OF PASSAIC AND STATE OF NEW JERSEY AUTHORIZING CHANGE ORDER #3 FOR THE CONTRACT SLOAN PARK BRIDGE AND STREAM IMPROVEMENTS PROJECT BETWEEN THE BOROUGH OF BLOOMINGDALE AND YANNUZZI GROUP, INC.

WHEREAS, the Borough of Bloomingdale and Yannuzzi Group, Inc. has entered into a contract in the amount of $771,046.50 for the Sloan Park Bridge and Stream Improvements Project; and,

Whereas, the Borough of Bloomingdale and Yannuzzi Group, Inc. previously entered into a change order by way of Resolution No. 2018-9.16 in the amount of $44,000 for the installation of a 10’ bridge, which modified Resolution No. 2018-3.6; and,

WHEREAS, the Borough of Bloomingdale and Yannuzzi Group, Inc. also previously entered into a change order by way of Resolution No.2018-9.17 in the amount of $53,850.00 for rock removal and tree removal work; and,

WHEREAS, it has since been determined by the Borough Engineer that certain changes to this contract are necessary to perform work as follows:

Non-Contract Work Items

Additional Cost

Change Order #1							$  44,000.00

Change Order #2

Rock Removal							$  43,450.00

Tree Work							$  10,400.00

Proposed Change Order #3

Rubber Disposal						$    5,400.00

Replacement of Bridge Abutments				$193,800.00

Total Net Change Order: 	$297,050.00

Percentage Increase:		38.53%

; and

WHEREAS, the original contract amount was $771,046.50; the amended contract amount based upon Change Orders #1, #2, and #3 is $1,068,096.50 which is 38.53% increase from the original contract amount; and,

WHEREAS, in accordance with N.J.A.C. 5:30-11.3, the change orders have caused the originally awarded contract price to be exceeded by more than 20 percent; and,

WHEREAS, in accordance with N.J.A.C. 5:30-11.9, the procedures have been completed; and,

WHEREAS, the Borough Engineer has reviewed the change order and recommended to the Borough Council that it modify its agreement with Yannuzzi Group, Inc., subject to the certification of funds, as a result of the above-referenced changes of condition which have occurred on the project and as detailed in the Borough Engineer’s Memorandum, dated March 25, 2019; and,

WHEREAS, Borough Chief Financial Officer has certified the funds from Acct.

No. C-04-55-877-17A-100; and,

NOW, THEREFORE, BE IT RESOLVED by the Borough Council of the Borough of Bloomingdale, in the County of Passaic and State of New Jersey, that Change Order #3 is hereby approved in the contract between the Borough of Bloomingdale and Yannuzzi Group, Inc. as follows:

Original Contract			$771,046.50

Change Order #1			$  44,000.00

Change Order #2			$  53,850.00

Change Order #3			$199,200.00

New Contract Total:		        $ 1,068,096.50

Increase 38.53%

This Resolution will take effect immediately upon approval and certification of funds.

- Record of Council Vote on Passage

| Council person | aye | nay | Abstain | Absent | Council person | aye | nay | Abstain | Absent |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Costa | X |  |  |  | Hudson | X |  |  |  |
| D’Amato | X |  |  |  | Sondermeyer |  |  |  | X |
| Dellaripa | X |  |  |  | Yazdi |  |  |  | X |

I hereby certify that the foregoing is a true copy of a Resolution adopted by the Governing Body of the Borough of Bloomingdale at an Official Meeting held on April 2, 2019.

___________________________________

Breeanna Calabro, RMC

Municipal Clerk, Borough of Bloomingdale