RESOLUTION NO. 2015-2.___

OF THE GOVERNING BODY

OF THE BOROUGH OF BLOOMINGDALE

WHEREAS,  a contract was awarded to M.B.T. CONTRACTING LLC., 63 Beaver Brook Road, Suite 104C, Lincoln Park, NJ   07035, for the Construction of a new Restroom Facility at the Walter T. Bergen School; and

WHEREAS, the Borough Engineer has advised Change Order No.1 has been processed for this contract, which reflects an increase in the contract of $10,000 primarily due to repairs to inaccurate utility markings causing unexpected loss of time and additional work making the new adjusted contract total $117,000;

NOW, THEREFORE, BE IT RESOLVED that the Mayor and Council of the Borough of Bloomingdale hereby approve Change Order No. 1 and the Borough Engineer's recommendation of the increase of $10,000 to the original contract price, for the adjusted contract total of $117,000; and

BE IT FURTHER RESOLVED that upon approval of Change Order No. 1 authorization be and is hereby given to pay Current Estimate No. 1 in the amount of 10,000 to M.B.T. Contracting LLC. subject to review, approval and the availability of funds.

## Record of Council Vote on Passage

| Councilman | aye | nay | Abstain | Absent | Councilman | aye | nay | Abstain | Absent |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sondermeyer |  |  |  |  | Dellaripa |  |  |  |  |
| D’Amato |  |  |  |  | Costa |  |  |  |  |
| Hudson |  |  |  |  | Yazdi |  |  |  |  |

I hereby certify that the foregoing is a true copy of a Resolution adopted by the Governing Body of the

Borough of Bloomingdale at an Official Meeting held on Tuesday, February 17, 2015.

___________________________________

Jane McCarthy, R.M.C.

Municipal Clerk, Borough of Bloomingdale